**Note: The projects shown and listed here have confirmed funding – these are not the entirety of the projects under the Safe Network Programme. There are further state highway and local/regional road projects that are still in development and once they are assessed, will be considered for funding. More announcements will be made in the future.**

**Safe Roads and Roadsides – construction underway**

|  |  |  |  |
| --- | --- | --- | --- |
| **Region** | **Project** | **Delivering Safety Benefits** | **Expected Completion Date** |
| Central North Island | SH3: SH37 to Te Kuiti | Safety improvement project delivering 14 km barriers, 10.6 km line marking, signage improvement, shoulder widening. | February 2019 |
| Central North Island | SH27: SH26 to SH24 | Safety improvement project delivering 19.5 km barriers, 138 km line marking, signage improvement, shoulder widening. | November 2018 |
| Central North Island | SH1B Taupiri to Gordonton Section 3 | Safety improvement project delivering 1.8 km barriers, 36.5 km line marking, signage improvement, shoulder widening. | November 2018 |
| Central North Island | SH1: Cambridge to Piarere | Safety improvement project delivering 2.8 km barriers, 11 km line marking, signage improvement, shoulder widening. | May 2019 |
| Central North Island | SH23: Waitetuna to Raglan – Stage 1 & 2 | Safety improvement project delivering 2.2 km barriers, 43 km line marking, signage improvement, shoulder widening. | August 2019 |
| Lower North Island | SH57: SH1 to Shannon | Safety improvement project delivering 14 km barriers, 42 km line marking, signage improvement, shoulder widening. | December 2018 |
| Lower North Island | SH2: Wairoa to Bay View | Safety improvement project delivering 8.5 km barriers, 30 km line marking, signage improvement, shoulder widening. | August 2019 |
| South Island | SH7: Waipara to Waikari | Safety improvement project delivering 6.3 km barriers, 40 km line marking, signage improvement, shoulder widening. | June 2019 |
| South Island | SH74: Marshlands to Burwood | Safety improvement project delivering 6.5 km barriers, 10.6 km line marking, signage improvement, shoulder widening. | May 2019 |
| Lower North Island | SH2: Pakipaki to Waipukurau | Safety improvement project delivering 13 km barriers, 37 km line marking, signage improvement, shoulder widening. | December 2019 |

**Safe Roads and Roadsides – construction starting 2018-19**

|  |  |  |  |
| --- | --- | --- | --- |
| **Region** | **Project** | **Delivering Safety Benefits** | **Expected Start Date** |
| Upper North Island | SH16 Brigham Creek to Waimauku | Safety improvement project to improve safety and efficiency for road users on the stretch of State Highway 16 between Brigham Creek and Waimauku in Auckland. Currently in design. | Quarter 2 December 2018 |
| Upper North Island | SH1 Dome Valley Safety Improvements – Stage 1&2 | Safety improvement project delivering 6km barriers, 39 km line marking, signage improvement, shoulder widening. | Estimated Construction start early 2019 |
| Central North Island | SH23 (Hamilton to Whatawhata), NSRRP | Safety improvement project. | Quarter 2 December 2018 |
| Central North Island | SH2B/SH50/SH50A Hawkes’ Bay Expressway Safety Treatments | Safety improvement project, will deliver median barrier. Currently out to tender. | Quarter 2 December 2018 |
| Central North Island | Waitara to Bell Block Route Imp: SH3/3A to Waitara | Safety improvement project that includes wide median barriers, right-turn bays and left-turn lanes, roundabouts and wire rope barriers. | Quarter 3 January 2019 |